# Regression testing at the end of a sprint

Regression testing checks that the stories we finished earlier still work after this sprint's changes. Do it once per sprint, on main, after the last pull request of the sprint has merged and before the sprint review.

It should take one or two people about half a day. If it is taking longer, the scope in step 2 is too wide.

# Rules

- Do not rerun every test case. Retest only the stories that this sprint's code could have affected, plus one end-to-end smoke run for the rest.

- Do not record regression results in the story workbooks. The files in docs/test-cases/ hold each story's original test run and stay as they are. Open them to read the steps; write the results in the sprint's regression log (step 6).

- Never run npx prisma db seed. The database is shared and a full reseed wipes everyone's data. Use the per-story fixture scripts (step 4).

# Step 1: Run the automated checks

On an up-to-date main:

git checkout main

git pull

npm install

npm test

npm run lint

npm run build

npm run test-cases:check

Then, with npm run dev running in a second terminal:

npm run verify:permissions

npm run verify:login

Also check that CI is green on GitHub for the commit you are testing. CI runs the end-to-end smoke tests, which refuse to run against the shared database.

All of them must pass before any manual testing. A failure here is a regression: handle it as in step 7, then start again from this step.

# Step 2: Work out which stories to retest

Find the files that changed this sprint. The baseline is the tag left at the end of the previous sprint (step 8):

git diff --name-only sprint-<N-1>-end..main -- src prisma

If the previous sprint was not tagged, use the last commit on main before this sprint started:

git rev-list -1 --before="<sprint start date, YYYY-MM-DD>" main

For each changed file, find the stories that depend on it. Every story's JSON lists the files it covers under code_references, so search for the path:

git grep -l "src/lib/permissions.ts" -- "docs/test-cases/*.json"

A story is in scope if any of its files changed. Three adjustments:

- Stories finished this sprint were tested this sprint, so leave them out, unless a later merge in the same sprint changed their files.

- Shared files (permissions.ts, statuses.ts, roles.ts, schema.prisma, seed.ts) match many stories. Read the diff: put a story in scope only if the rule, status, role or table it uses changed. The automated checks in step 1 cover the rest.

- code_references is not complete. If you know a change affects a screen that an earlier story uses, add that story even if the search missed it.

# Step 3: Pick the test cases

For each story in scope, select the cases where Type is Positive and Source is Acceptance Criteria. Where several of them cover the same acceptance criterion, keep one, so that you end up with about one case per criterion.

If a selected case's preconditions say another case must be run first, add that case too.

Add a Negative or Boundary case only when the diff changed the exact validation or limit that the case checks.

Before the run, check whether a story finished this sprint changed on purpose what a selected case expects. For example, a case that ticks booking slots that no longer exist, or one that expects a refusal message that now reads differently. Do not edit the story's test case files for this. Rewrite the case on the log's Rewritten cases sheet, give it the same ID with -R on the end, and run it on a copy of the database before the regression run, so its expected results come from the screen. List every out-of-date case, selected or not, on the Out-of-date cases sheet with the story that changed it. The story's owner updates the test case files afterwards (step 6).

Write the selected case IDs into the regression log before you start, so the scope is fixed before the results come in.

# Step 4: Prepare the test data

- If a story in scope has a fixture script (npm run fixtures:spm<NN>, listed in package.json), run it before testing that story, and again after any case that changes data. The case's preconditions say when.

- Stories without a fixture script use the base seed data. If a precondition no longer matches what is in the database, record the case as Blocked and move on. Do not reseed to fix it.

# Step 5: Run the selected cases and the smoke run

Selected cases. Open each story's workbook, follow the steps for the selected cases, and compare with the expected results. Do not type into the workbook.

Smoke run. Take one new event through the whole flow, logging in as each role in turn. Create a new event for this, titled REG S<N> <your name>, so no story's fixtures are touched. The tracker's Smoke run sheet has the accounts and what to check at each step. As of sprint 3 the flow is:

- Event Organiser logs in, creates an event request, saves it as a draft, reopens it and submits it.

- Event Operations Manager assigns an Event Coordinator.

- Event Coordinator reviews and approves the request, then begins planning.

- Event Coordinator makes an ordinary edit to the event information.

- Event Coordinator searches for venues and requests two venues for the same times, each for its own purpose, attendance and layout.

- Event Coordinator records the equipment required.

- Technical Support Staff checks equipment availability and reserves it, then marks an unrelated item under maintenance and returns it.

- Venue Staff approves both booking requests.

- Venue Staff marks one of the two venues unavailable over the event's times.

- Event Coordinator sees the notification and the flagged booking.

- Event Coordinator requests a replacement venue and releases the flagged booking.

- Venue Staff approves the replacement.

- Event Coordinator sets up registration and tries to confirm the event, which is refused for the missing safety check.

- Event Coordinator submits the event for a safety check.

- Safety Officer requests changes.

- Event Coordinator reads the decision and resubmits; the organiser cannot see the reason.

- Safety Officer approves, and the Event Coordinator confirms the event.

- An Attendee registers for the event, then withdraws.

- The organiser and the coordinator see the withdrawal on the registration list.

- Each role sees only its own sidebar links, and the organiser sees only their own events.

When a sprint adds a step to the flow, add it to this list in the same pull request as the story.

# Step 6: Record the results

Results go in the sprint's regression log, an Excel tracker at docs/regression/Sprint-<N>_Regression.xlsx. To start a new one, copy the previous sprint's tracker, rename it, and clear the yellow cells. Then replace the rows on the Scope and Retested cases sheets with this sprint's (steps 2 and 3).

| Sheet | What goes in it |
| --- | --- |
| Summary | Date, testers and the commit tested. The result counts fill in by themselves. |
| Testers | Who retests which area, with each tester's case count and progress. Nobody retests their own stories from this sprint. |
| Retested cases | One row per selected case: who it is assigned to, the result, who tested it, the date and notes. |
| Rewritten cases | Steps and expected results for selected cases whose story workbook is out of date. Their IDs end in -R. |
| Out-of-date cases | Every story test case that a later story has made out of date, which story changed it, and whether it has been updated. |
| Automated checks | The result of each command in step 1. |
| Scope | Every earlier story, whether it is in scope, and why. |
| Smoke run | The result of each step of the smoke run. |
| Follow-ups | Bugs raised and test cases that need updating. |

If several people are testing at once, upload the tracker to the team's Google Drive and fill it in there, so nobody overwrites anyone else. Download the finished copy back into docs/regression/ at close-out.

Use one of four results for each case:

| Result | Meaning | What to do |
| --- | --- | --- |
| Pass | The app matches the expected result. | Nothing. |
| Fail | The app is wrong. | Raise a bug (step 7). Add a row to Follow-ups. |
| Changed by design | The app differs because a later story changed the behaviour on purpose. | Name the story that changed it in the notes. Add a row to Follow-ups. |
| Blocked | The case could not be run, for example because its test data no longer exists. | Say why in the notes. Add a row to Follow-ups. |

Changed by design and Blocked are not failures, but they mean the test case is out of date. The story's owner updates the case's JSON and rebuilds the workbook as a separate change. That is a correction to the test case, not a regression result, so it does not break rule 2.

# Step 7: Deal with failures

- Raise a Jira bug linked to the story whose case failed. Quote the test case ID, the step that failed, and what appeared on screen.

- Decide as a team whether to fix it before the sprint review or carry it to the next sprint. Write the decision in the log.

- After a fix merges, rerun step 1 and the failed case, and add a second row for that case to the log. Keep the original Fail row.

# Step 8: Close out

- Commit the regression log to main through a pull request.

- Tag the commit that was tested, so the next sprint has a baseline:

git tag sprint-<N>-end <commit tested>

git push origin sprint-<N>-end